# Agile SDLC using Scrum

This document details an Agile Software Development Life Cycle (SDLC) process leveraging the Scrum framework, specifically tailored for small teams. The process emphasizes iterative development, close collaboration, and a high degree of adaptability to deliver high-quality software that aligns closely with customer needs. It is designed to be lightweight and efficient, placing a strong emphasis on continuous improvement and a rapid response to evolving requirements, while acknowledging the constraints typically found in smaller development environments.

Industry / Domain: Software Development

Version: 1.0

Generated On: 2026-01-08 13:54:10

# Document Control

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 2026-01-08 | Process Architect | Initial generated process specification |

# Table of Contents

Document Control	2

Table of Contents	3

1.0 Process Overview	5

1.1 Assumptions	5

1.2 Constraints	5

2.0 Stakeholders and Responsibilities	6

3.0 Process Workflow	7

3.1 Product Backlog Creation	7

Required Sub Process(es) for the Step "Product Backlog Creation"	7

3.2 Sprint Planning	11

Required Sub Process(es) for the Step "Sprint Planning"	12

3.3 Daily Scrum	17

Required Sub Process(es) for the Step "Daily Scrum"	17

3.4 Sprint Review	22

Required Sub Process(es) for the Step "Sprint Review"	22

3.5 Sprint Retrospective	27

Required Sub Process(es) for the Step "Sprint Retrospective"	28

3.6 Backlog Refinement	33

Required Sub Process(es) for the Step "Backlog Refinement"	33

4.0 Supporting Systems and Tools	39

5.0 Metrics and Key Performance Indicators (KPIs)	40

Velocity	40

Customer Satisfaction	40

Defect Rate	40

On-time Delivery	40

6.0 Reporting and Analytics	41

7.0 System Requirements	42

8.0 Process Flow Diagram	43

9.0 Process Performance Report	44

Identified Bottlenecks	44

Detailed Step Performance	44

Appendix B: Additional Source Data	45

Appendix C: Glossary	46

# 1.0 Process Overview

This document details an Agile Software Development Life Cycle (SDLC) process leveraging the Scrum framework, specifically tailored for small teams. The process emphasizes iterative development, close collaboration, and a high degree of adaptability to deliver high-quality software that aligns closely with customer needs. It is designed to be lightweight and efficient, placing a strong emphasis on continuous improvement and a rapid response to evolving requirements, while acknowledging the constraints typically found in smaller development environments.

## 1.1 Assumptions

The team possesses a foundational understanding of Agile principles and Scrum practices, enabling effective collaboration and process adherence.

The Product Owner remains readily available to provide clear guidance, promptly address inquiries, and actively participate in feedback loops.

The team possesses the requisite skills, expertise, and experience to successfully develop and deliver the software according to specifications.

## 1.2 Constraints

Small Team Size: Necessitates efficient communication channels, streamlined workflows, and a high degree of individual accountability.

Limited Resources: Requires meticulous prioritization, strategic allocation of resources, and a relentless focus on delivering maximum value.

Changing Requirements: Demands adaptability, flexibility, and a proactive approach to managing scope changes while minimizing disruption.

Industry Sector: Software Development

# 2.0 Stakeholders and Responsibilities

The following is a list of key stakeholders involved in this process. Understanding their roles and responsibilities is crucial for successful implementation.

| Stakeholder | Responsibilities |
| --- | --- |
| Product Owner | Defining and meticulously managing the product backlog, ensuring it remains current and reflective of stakeholder needs. Prioritizing user stories within the backlog based on a clear understanding of business value, impact, and strategic alignment. Serving as the primary point of contact for clarifying requirements and ensuring the development team has a comprehensive understanding. Actively participating in sprint reviews to accept or reject completed work based on predefined acceptance criteria and stakeholder feedback. |
| Scrum Master | Expertly facilitating the Scrum process, ensuring adherence to Agile principles and Scrum practices across the team. Proactively identifying and removing impediments and obstacles that hinder the development team's progress and productivity. Providing coaching and mentorship to the team on Agile and Scrum principles, fostering a culture of continuous learning and improvement. Ensuring Scrum practices are consistently followed, while remaining flexible to adapt the process to the team's specific needs. |
| Development Team | Developing and delivering high-quality software that meets the defined requirements and exceeds stakeholder expectations. Actively participating in sprint planning, daily scrums, sprint reviews, and sprint retrospectives, contributing to team collaboration and knowledge sharing. Accurately estimating effort for user stories, considering technical complexity, dependencies, and potential risks. Collaborating effectively with the product owner and scrum master to ensure clear communication, shared understanding, and alignment on project goals. |

# 3.0 Process Workflow

The following is a list of key steps in the process workflow.

## 3.1 Product Backlog Creation

The Product Owner takes the lead in creating and meticulously maintaining a prioritized list of features, bug fixes, and other essential tasks slated for completion. This dynamic backlog undergoes continuous refinement and regular updates to accurately reflect evolving requirements and shifting business priorities. It serves as the singular, authoritative source of truth, guiding the team's efforts and ensuring alignment with strategic objectives. The process ensures all items are clearly defined, estimated, and prioritized based on value and risk, ensuring the team always works on the most impactful items.

Responsible Parties: Product Owner

Success Criteria:

The backlog accurately reflects current business priorities and strategic objectives.

User stories are comprehensively defined, meticulously estimated, and consistently prioritized.

### Required Sub Process(es) for the Step "Product Backlog Creation"

The following details the subprocess flows for the step "Product Backlog Creation".

#### Product Backlog Creation – Gather Requirements

Description: Collect and document all known requirements from stakeholders, user feedback, market research, and business strategy documents. Ensure all requirements are captured in a central repository.

Responsible Parties: Product Owner

Inputs:

User Feedback

Market Research

Business Strategy

Outputs:

Initial Requirements Document

Dependencies:

Estimated Duration: 1-2 days

Success Criteria:

Comprehensive list of initial requirements is documented.

#### Product Backlog Creation – Create User Stories

Description: Transform the gathered requirements into user stories, following the INVEST principle (Independent, Negotiable, Valuable, Estimable, Small, Testable). Each user story should clearly define the 'who', 'what', and 'why'.

Responsible Parties: Product Owner

Inputs:

Initial Requirements Document

Outputs:

Initial User Stories

Dependencies:

Gather Requirements

Estimated Duration: 2-3 days

Success Criteria:

User stories are well-formed and adhere to the INVEST principle.

#### Product Backlog Creation – Estimate User Stories

Description: Assign estimates (e.g., story points) to each user story, reflecting the effort, complexity, and risk involved in their implementation. Use techniques like Planning Poker to involve the development team in the estimation process.

Responsible Parties: Development Team

Inputs:

Initial User Stories

Outputs:

Estimated User Stories

Dependencies:

Create User Stories

Estimated Duration: 1 day

Success Criteria:

All user stories have effort estimates assigned.

#### Product Backlog Creation – Prioritize Backlog

Description: Prioritize the user stories in the backlog based on business value, urgency, risk, and dependencies. Use techniques like MoSCoW (Must have, Should have, Could have, Won't have) or Value vs. Effort matrix to aid in prioritization.

Responsible Parties: Product Owner

Inputs:

Estimated User Stories

Outputs:

Prioritized Product Backlog

Dependencies:

Estimate User Stories

Estimated Duration: 1 day

Success Criteria:

User stories are ranked in order of priority.

#### Product Backlog Creation – Review Backlog

Description: Review the prioritized product backlog with stakeholders to ensure alignment with business goals and gather feedback. Incorporate the feedback into the user stories and reprioritize as necessary.

Responsible Parties: Product Owner

Inputs:

Prioritized Product Backlog

Outputs:

Reviewed Product Backlog

Dependencies:

Prioritize Backlog

Estimated Duration: 0.5 day

Success Criteria:

Stakeholder feedback is incorporated into the backlog.

#### Product Backlog Creation – Refine Descriptions

Description: Ensure all user stories have clear, concise, and complete descriptions, including acceptance criteria. Acceptance criteria define the conditions that must be met for a user story to be considered complete.

Responsible Parties: Product Owner

Inputs:

Reviewed Product Backlog

Outputs:

Refined User Stories

Dependencies:

Review Backlog

Estimated Duration: 1-2 days

Success Criteria:

User stories have clear descriptions and acceptance criteria.

#### Product Backlog Creation – Finalize Backlog

Description: Finalize the product backlog by ensuring that all user stories are estimated, prioritized, and have clear descriptions and acceptance criteria. The backlog is now ready for sprint planning.

Responsible Parties: Product Owner

Inputs:

Refined User Stories

Outputs:

Final Product Backlog

Dependencies:

Refine Descriptions

Estimated Duration: 0.5 day

Success Criteria:

The product backlog is ready for sprint planning.

## 3.2 Sprint Planning

At the commencement of each sprint, the Development Team actively participates in selecting user stories from the Product Backlog to be addressed during the upcoming sprint. The team collaborates closely to collaboratively define a clear and concise Sprint Goal and create a detailed Sprint Backlog, effectively outlining all tasks necessary to successfully complete the selected user stories. Careful effort estimation is performed for each task, ensuring that sprint commitments remain realistic, achievable, and aligned with team capacity. This planning session also identifies potential risks and dependencies, setting the stage for a productive sprint.

Responsible Parties: Development Team

Success Criteria:

A clear, concise, and measurable sprint goal is collaboratively defined and agreed upon.

The resulting sprint backlog is realistic, well-defined, and demonstrably achievable within the sprint timeframe.

### Required Sub Process(es) for the Step "Sprint Planning"

The following details the subprocess flows for the step "Sprint Planning".

#### Sprint Planning – Review Product Backlog

Description: The Development Team, Scrum Master, and Product Owner review the prioritized Product Backlog to understand the available user stories, their estimates, and acceptance criteria. This ensures everyone has a shared understanding of the work to be considered for the sprint.

Responsible Parties: Development Team

Inputs:

Prioritized Product Backlog

Team Velocity

Outputs:

Understood Product Backlog

Dependencies:

Estimated Duration: 30 minutes

Success Criteria:

All team members have a clear understanding of the product backlog items.

#### Sprint Planning – Define Sprint Goal

Description: The Development Team collaborates with the Product Owner to define a clear and concise Sprint Goal that aligns with the overall product vision and business objectives. The Sprint Goal provides focus and direction for the sprint.

Responsible Parties: Development Team

Inputs:

Understood Product Backlog

Outputs:

Draft Sprint Goal

Dependencies:

Review Product Backlog

Estimated Duration: 30 minutes

Success Criteria:

A draft sprint goal is defined.

#### Sprint Planning – Select User Stories

Description: The Development Team selects user stories from the Product Backlog that align with the Sprint Goal and can be realistically completed within the sprint timeframe, considering team capacity and velocity. The team discusses dependencies and potential risks associated with each user story.

Responsible Parties: Development Team

Inputs:

Draft Sprint Goal

Understood Product Backlog

Outputs:

Candidate User Stories for Sprint

Dependencies:

Define Sprint Goal

Estimated Duration: 1 hour

Success Criteria:

A set of candidate user stories is selected.

#### Sprint Planning – Breakdown into Tasks

Description: The Development Team breaks down the selected user stories into smaller, actionable tasks required for implementation. Each task should be clearly defined and estimated in hours.

Responsible Parties: Development Team

Inputs:

Candidate User Stories for Sprint

Outputs:

Sprint Backlog Tasks

Dependencies:

Select User Stories

Estimated Duration: 1.5 hours

Success Criteria:

User stories are broken down into tasks.

#### Sprint Planning – Estimate Tasks

Description: The Development Team estimates the effort required to complete each task in the Sprint Backlog, typically in hours. This ensures that the team has a realistic understanding of the workload for the sprint.

Responsible Parties: Development Team

Inputs:

Sprint Backlog Tasks

Outputs:

Estimated Sprint Backlog Tasks

Dependencies:

Breakdown into Tasks

Estimated Duration: 30 minutes

Success Criteria:

All tasks have effort estimates assigned.

#### Sprint Planning – Confirm Sprint Capacity

Description: The Scrum Master verifies that the total estimated effort for all tasks in the Sprint Backlog does not exceed the Development Team's capacity for the sprint, considering any planned time off or other commitments. If the workload is too high, user stories may need to be removed or tasks re-estimated.

Responsible Parties: Scrum Master

Inputs:

Estimated Sprint Backlog Tasks

Team Capacity

Outputs:

Confirmed Sprint Capacity

Dependencies:

Estimate Tasks

Estimated Duration: 15 minutes

Success Criteria:

Sprint workload aligns with team capacity.

#### Sprint Planning – Finalize Sprint Backlog

Description: The Development Team, Product Owner, and Scrum Master finalize the Sprint Backlog, ensuring that it contains all the necessary tasks to achieve the Sprint Goal and that the workload is realistic and achievable. The Sprint Backlog is then committed to by the Development Team.

Responsible Parties: Development Team

Inputs:

Confirmed Sprint Capacity

Outputs:

Final Sprint Backlog

Dependencies:

Confirm Sprint Capacity

Estimated Duration: 15 minutes

Success Criteria:

The sprint backlog is finalized.

#### Sprint Planning – Document Plan

Description: Document the final Sprint Goal and Sprint Backlog in the project management tool. Make it visible to the entire team and stakeholders, ensuring transparency and alignment.

Responsible Parties: Scrum Master

Inputs:

Final Sprint Backlog

Draft Sprint Goal

Outputs:

Documented Sprint Plan

Dependencies:

Finalize Sprint Backlog

Estimated Duration: 15 minutes

Success Criteria:

Sprint plan is documented and visible.

## 3.3 Daily Scrum

The Development Team diligently conducts a focused, daily meeting, typically lasting no more than 15 minutes, to facilitate transparent communication, track progress, promptly identify impediments, and strategically plan for the subsequent 24 hours. Each team member concisely answers three pivotal questions: What specific tasks did I accomplish yesterday? What tasks will I focus on today? Are there any impediments currently hindering my progress? The Scrum Master plays a vital role in facilitating the meeting and actively removes any identified impediments, ensuring the team remains productive and focused, and that any roadblocks are addressed swiftly.

Responsible Parties: Scrum Master

Success Criteria:

All team members maintain a clear awareness of each other's progress, fostering transparency and collaboration.

Any impediments are promptly identified, actively addressed, and effectively resolved, minimizing disruption to the team's workflow.

### Required Sub Process(es) for the Step "Daily Scrum"

The following details the subprocess flows for the step "Daily Scrum".

#### Daily Scrum – Prepare for Scrum

Description: Each Development Team member prepares to share their updates by reviewing their progress on assigned tasks and identifying any impediments encountered.

Responsible Parties: Development Team

Inputs:

Sprint Backlog

Outputs:

Prepared Updates

Dependencies:

Estimated Duration: 2 minutes

Success Criteria:

Team members are ready to provide concise updates.

#### Daily Scrum – Stand-Up Meeting

Description: The Development Team gathers for the Daily Scrum, typically standing up to encourage brevity. The Scrum Master ensures the meeting stays within the 15-minute timebox and focuses on the three key questions.

Responsible Parties: Scrum Master

Inputs:

Prepared Updates

Outputs:

Meeting in Progress

Dependencies:

Prepare for Scrum

Estimated Duration: 1 minute

Success Criteria:

The team gathers promptly for the Daily Scrum.

#### Daily Scrum – Yesterday's Accomplishments

Description: Each Development Team member answers the first question: What specific tasks did I accomplish yesterday that contributed to the Sprint Goal? Updates should be concise and focused on completed work.

Responsible Parties: Development Team

Inputs:

Meeting in Progress

Outputs:

Shared Accomplishments

Dependencies:

Stand-Up Meeting

Estimated Duration: 5 minutes

Success Criteria:

Each team member shares their accomplishments from the previous day.

#### Daily Scrum – Today's Plan

Description: Each Development Team member answers the second question: What tasks will I focus on today to move closer to achieving the Sprint Goal? Plans should be realistic and aligned with the Sprint Backlog.

Responsible Parties: Development Team

Inputs:

Shared Accomplishments

Outputs:

Shared Plans

Dependencies:

Yesterday's Accomplishments

Estimated Duration: 5 minutes

Success Criteria:

Each team member shares their plan for the current day.

#### Daily Scrum – Identify Impediments

Description: Each Development Team member answers the third question: Are there any impediments currently hindering my progress or blocking me from completing my tasks? Impediments should be clearly identified and articulated.

Responsible Parties: Development Team

Inputs:

Shared Plans

Outputs:

Identified Impediments

Dependencies:

Today's Plan

Estimated Duration: 2 minutes

Success Criteria:

Any impediments are identified and clearly stated.

#### Daily Scrum – Record Impediments

Description: The Scrum Master captures all identified impediments and assigns ownership for resolution. This ensures that no impediment is overlooked and that someone is responsible for addressing it.

Responsible Parties: Scrum Master

Inputs:

Identified Impediments

Outputs:

Recorded Impediments

Dependencies:

Identify Impediments

Estimated Duration: 1 minute

Success Criteria:

All impediments are recorded and assigned for resolution.

#### Daily Scrum – Post-Scrum Discussion

Description: If necessary, team members engage in brief discussions to clarify points or offer assistance. However, detailed problem-solving is deferred to after the Daily Scrum to maintain the timebox.

Responsible Parties: Development Team

Inputs:

Recorded Impediments

Outputs:

Clarified Issues

Dependencies:

Record Impediments

Estimated Duration: Up to 3 minutes

Success Criteria:

Issues are clarified without exceeding the timebox.

#### Daily Scrum – Impediment Resolution

Description: The Scrum Master takes immediate action to remove any identified impediments, escalating as necessary. The goal is to keep the Development Team focused and productive.

Responsible Parties: Scrum Master

Inputs:

Recorded Impediments

Clarified Issues

Outputs:

Resolved Impediments

Dependencies:

Post-Scrum Discussion

Estimated Duration: Ongoing

Success Criteria:

Impediments are actively addressed and resolved in a timely manner.

## 3.4 Sprint Review

Upon completion of each sprint, the Development Team formally demonstrates the completed work to the Product Owner and key Stakeholders. Feedback is actively solicited, carefully considered, and strategically used to inform future sprints. The Sprint Review provides a valuable opportunity to meticulously inspect the increment of work and adapt the Product Backlog as needed, ensuring continuous alignment with evolving requirements and stakeholder expectations. This also serves as a platform for showcasing progress and gathering buy-in, fostering a collaborative environment.

Responsible Parties: Product Owner

Success Criteria:

Stakeholders actively provide valuable, actionable feedback, contributing to continuous improvement.

The completed work demonstrably meets predefined acceptance criteria, confirming alignment with requirements and expectations.

### Required Sub Process(es) for the Step "Sprint Review"

The following details the subprocess flows for the step "Sprint Review".

#### Sprint Review – Prep Environment

Description: The Development Team prepares the demonstration environment, ensuring that all necessary software, hardware, and data are properly configured and accessible. This includes setting up any required test environments or staging areas.

Responsible Parties: Development Team

Inputs:

Completed Work

Sprint Goal

Outputs:

Prepared Demo Environment

Dependencies:

Estimated Duration: 30 minutes

Success Criteria:

The demonstration environment is fully configured and ready for use.

#### Sprint Review – Demo Preparation

Description: The Development Team selects the most relevant and impactful features to demonstrate, aligning with the Sprint Goal and showcasing the value delivered. They rehearse the demonstration to ensure a smooth and engaging presentation.

Responsible Parties: Development Team

Inputs:

Prepared Demo Environment

Outputs:

Rehearsed Demo

Dependencies:

Prep Environment

Estimated Duration: 30 minutes

Success Criteria:

The team is prepared to demonstrate the key features completed during the sprint.

#### Sprint Review – Stakeholder Invitation

Description: The Product Owner invites key stakeholders to the Sprint Review, ensuring that all relevant parties are informed and available to attend. This includes sending out meeting invitations and providing any necessary context or pre-reading materials.

Responsible Parties: Product Owner

Inputs:

Outputs:

Stakeholder Attendance

Dependencies:

Estimated Duration: 15 minutes

Success Criteria:

Key stakeholders are invited and confirm their attendance.

#### Sprint Review – Review Sprint Goal

Description: The Product Owner restates the Sprint Goal at the beginning of the Sprint Review, reminding everyone of the objectives for the sprint. This sets the context for the demonstration and helps stakeholders understand the value delivered.

Responsible Parties: Product Owner

Inputs:

Sprint Goal

Outputs:

Restated Sprint Goal

Dependencies:

Stakeholder Invitation

Estimated Duration: 5 minutes

Success Criteria:

The Sprint Goal is clearly restated and understood by all attendees.

#### Sprint Review – Feature Demonstration

Description: The Development Team demonstrates the completed work, showcasing the new features and functionality that were delivered during the sprint. The demonstration should be interactive and engaging, allowing stakeholders to ask questions and provide feedback.

Responsible Parties: Development Team

Inputs:

Restated Sprint Goal

Rehearsed Demo

Outputs:

Demonstrated Features

Dependencies:

Review Sprint Goal

Estimated Duration: 45 minutes

Success Criteria:

All key features completed during the sprint are demonstrated effectively.

#### Sprint Review – Gather Feedback

Description: The Product Owner actively solicits feedback from stakeholders on the demonstrated features, capturing their thoughts, suggestions, and concerns. This feedback is crucial for informing future sprints and ensuring that the product aligns with stakeholder expectations.

Responsible Parties: Product Owner

Inputs:

Demonstrated Features

Outputs:

Collected Feedback

Dependencies:

Feature Demonstration

Estimated Duration: 15 minutes

Success Criteria:

Stakeholders provide valuable and actionable feedback on the demonstrated features.

#### Sprint Review – Update Backlog

Description: The Product Owner updates the Product Backlog based on the feedback received from stakeholders, adding new user stories, modifying existing ones, or reprioritizing items as necessary. This ensures that the backlog reflects the latest stakeholder input and business priorities.

Responsible Parties: Product Owner

Inputs:

Collected Feedback

Prioritized Product Backlog

Outputs:

Updated Product Backlog

Dependencies:

Gather Feedback

Estimated Duration: 15 minutes

Success Criteria:

The Product Backlog is updated to reflect stakeholder feedback and current business priorities.

#### Sprint Review – Review Outcomes

Description: The Product Owner summarizes the key outcomes of the Sprint Review, including the feedback received, the changes made to the Product Backlog, and any action items identified. This ensures that everyone is aligned on the next steps and that the Sprint Review has a clear conclusion.

Responsible Parties: Product Owner

Inputs:

Updated Product Backlog

Outputs:

Summarized Outcomes

Dependencies:

Update Backlog

Estimated Duration: 5 minutes

Success Criteria:

The key outcomes of the Sprint Review are summarized and communicated to all attendees.

## 3.5 Sprint Retrospective

Following the Sprint Review, the Development Team engages in a reflective Sprint Retrospective, critically examining the completed sprint and proactively identifying areas for improvement. The team openly discusses what aspects went well, what areas could be enhanced, and what concrete actions can be implemented to improve the overall process in future sprints. The Sprint Retrospective promotes a culture of continuous improvement, fostering team learning, and encouraging proactive problem-solving. This ensures the team adapts and optimizes their workflow, leading to increased efficiency and effectiveness.

Responsible Parties: Scrum Master

Success Criteria:

Specific, measurable, achievable, relevant, and time-bound (SMART) action items are identified and systematically tracked.

Team morale is demonstrably improved through open communication, collaborative problem-solving, and a shared commitment to continuous improvement.

### Required Sub Process(es) for the Step "Sprint Retrospective"

The following details the subprocess flows for the step "Sprint Retrospective".

#### Sprint Retrospective – Set the Stage

Description: The Scrum Master sets the stage for the Sprint Retrospective by explaining the purpose of the meeting, emphasizing the importance of open and honest communication, and establishing a safe environment for sharing feedback. They may also review the ground rules for the retrospective.

Responsible Parties: Scrum Master

Inputs:

Sprint Review Feedback

Team Observations

Outputs:

Established Safe Environment

Dependencies:

Estimated Duration: 5 minutes

Success Criteria:

A safe and open environment is established for the retrospective.

#### Sprint Retrospective – Review Sprint Goals

Description: The team reviews the Sprint Goal and the Sprint Backlog to refresh their memories of what they set out to achieve and what they actually accomplished. This provides context for the discussion and helps the team identify areas for improvement.

Responsible Parties: Development Team

Inputs:

Established Safe Environment

Outputs:

Refreshed Sprint Context

Dependencies:

Set the Stage

Estimated Duration: 5 minutes

Success Criteria:

The team has a shared understanding of the sprint goals and accomplishments.

#### Sprint Retrospective – Gather Data

Description: The team gathers data about the sprint, focusing on what went well, what could have been better, and what puzzles remain. This can be done using various techniques, such as brainstorming, sticky notes, or online collaboration tools. Examples include: What went well?, What could be improved?, What did we learn?, What still puzzles us?

Responsible Parties: Development Team

Inputs:

Refreshed Sprint Context

Outputs:

Collected Data Points

Dependencies:

Review Sprint Goals

Estimated Duration: 20 minutes

Success Criteria:

A diverse range of data points are collected, representing different perspectives on the sprint.

#### Sprint Retrospective – Identify Key Issues

Description: The team analyzes the collected data points and identifies the key issues that had the most significant impact on the sprint. This involves grouping similar data points, identifying common themes, and prioritizing the issues based on their importance.

Responsible Parties: Development Team

Inputs:

Collected Data Points

Outputs:

Identified Key Issues

Dependencies:

Gather Data

Estimated Duration: 20 minutes

Success Criteria:

The most impactful issues are identified and prioritized.

#### Sprint Retrospective – Discuss Root Causes

Description: For each key issue, the team discusses the underlying root causes, exploring the factors that contributed to the issue. This involves asking 'why' repeatedly to drill down to the fundamental reasons behind the problem.

Responsible Parties: Development Team

Inputs:

Identified Key Issues

Outputs:

Understood Root Causes

Dependencies:

Identify Key Issues

Estimated Duration: 20 minutes

Success Criteria:

The root causes of the key issues are understood and documented.

#### Sprint Retrospective – Brainstorm Solutions

Description: The team brainstorms potential solutions to address the root causes, generating a wide range of ideas without judgment. This encourages creative thinking and helps the team explore different approaches to solving the problems.

Responsible Parties: Development Team

Inputs:

Understood Root Causes

Outputs:

Brainstormed Solutions

Dependencies:

Discuss Root Causes

Estimated Duration: 20 minutes

Success Criteria:

A variety of potential solutions are brainstormed for each key issue.

#### Sprint Retrospective – Create Action Items

Description: The team selects the most promising solutions and translates them into concrete action items, assigning ownership and deadlines for each action item. This ensures that the solutions are implemented and that progress is tracked.

Responsible Parties: Development Team

Inputs:

Brainstormed Solutions

Outputs:

Action Items for Improvement

Dependencies:

Brainstorm Solutions

Estimated Duration: 15 minutes

Success Criteria:

Specific, measurable, achievable, relevant, and time-bound (SMART) action items are created and assigned.

#### Sprint Retrospective – Close Retrospective

Description: The Scrum Master closes the Sprint Retrospective by summarizing the key takeaways, thanking the team for their participation, and reminding them of the importance of implementing the action items. They may also ask for feedback on the retrospective itself to improve future retrospectives.

Responsible Parties: Scrum Master

Inputs:

Action Items for Improvement

Outputs:

Retrospective Closure

Dependencies:

Create Action Items

Estimated Duration: 5 minutes

Success Criteria:

The retrospective is closed with a clear summary of the key takeaways and action items.

## 3.6 Backlog Refinement

On a consistent and recurring basis, the Product Owner and Development Team actively collaborate to refine the Product Backlog. This collaborative effort involves adding granular details to user stories, accurately estimating effort, and strategically prioritizing items to ensure maximum value delivery. Backlog Refinement ensures that the Product Backlog remains consistently up-to-date, well-organized, and fully prepared for efficient and effective Sprint Planning, minimizing ambiguity and maximizing team productivity. This also helps in identifying dependencies and risks early on, ensuring a smooth and predictable development process.

Responsible Parties: Product Owner

Success Criteria:

User stories are comprehensively defined, meticulously estimated, and consistently reflect current requirements.

The backlog is strategically prioritized based on a clear understanding of business value, stakeholder priorities, and strategic alignment.

### Required Sub Process(es) for the Step "Backlog Refinement"

The following details the subprocess flows for the step "Backlog Refinement".

#### Backlog Refinement – Review Action Items

Description: The Product Owner and Development Team review action items from the Sprint Retrospective to ensure they are being addressed and incorporated into the backlog refinement process. This ensures continuous improvement based on past sprint experiences.

Responsible Parties: Product Owner

Inputs:

Product Backlog

User Feedback

Outputs:

Reviewed Action Items

Dependencies:

Estimated Duration: 15 minutes

Success Criteria:

Action items from the Sprint Retrospective are reviewed and understood.

#### Backlog Refinement – Analyze User Feedback

Description: The Product Owner analyzes user feedback collected from various sources (e.g., Sprint Reviews, user surveys, support tickets) to identify new requirements, pain points, and areas for improvement. This ensures that the backlog reflects the latest user needs and expectations.

Responsible Parties: Product Owner

Inputs:

Reviewed Action Items

Outputs:

Analyzed User Feedback

Dependencies:

Review Action Items

Estimated Duration: 30 minutes

Success Criteria:

User feedback is analyzed and documented.

#### Backlog Refinement – Identify New Stories

Description: Based on the analyzed user feedback and business priorities, the Product Owner identifies and drafts new user stories to be added to the Product Backlog. These user stories should clearly define the desired functionality and the value they provide.

Responsible Parties: Product Owner

Inputs:

Analyzed User Feedback

Outputs:

Drafted User Stories

Dependencies:

Analyze User Feedback

Estimated Duration: 30 minutes

Success Criteria:

New user stories are drafted and added to the Product Backlog.

#### Backlog Refinement – Detailing Stories

Description: The Product Owner and Development Team collaborate to add details to the existing and newly drafted user stories, including acceptance criteria, mockups, and any other relevant information. This ensures that the user stories are well-defined and ready for estimation.

Responsible Parties: Product Owner

Inputs:

Drafted User Stories

Outputs:

Detailed User Stories

Dependencies:

Identify New Stories

Estimated Duration: 30 minutes

Success Criteria:

User stories have clear descriptions and acceptance criteria.

#### Backlog Refinement – Estimate Effort

Description: The Development Team estimates the effort required to implement the detailed user stories, using techniques such as story points or t-shirt sizing. This provides a basis for prioritizing the user stories and planning future sprints.

Responsible Parties: Development Team

Inputs:

Detailed User Stories

Outputs:

Estimated User Stories

Dependencies:

Detailing Stories

Estimated Duration: 30 minutes

Success Criteria:

All user stories have effort estimates assigned.

#### Backlog Refinement – Re-Prioritize Backlog

Description: The Product Owner re-prioritizes the Product Backlog based on the estimated effort, business value, and any other relevant factors. This ensures that the most valuable user stories are at the top of the backlog and ready for implementation in the next sprint.

Responsible Parties: Product Owner

Inputs:

Estimated User Stories

Product Backlog

Outputs:

Re-Prioritized Backlog

Dependencies:

Estimate Effort

Estimated Duration: 15 minutes

Success Criteria:

User stories are ranked in order of priority.

#### Backlog Refinement – Identify Dependencies

Description: The Development Team identifies any dependencies between user stories or with external systems, and documents them in the Product Backlog. This helps to avoid delays and ensure a smooth development process.

Responsible Parties: Development Team

Inputs:

Re-Prioritized Backlog

Outputs:

Documented Dependencies

Dependencies:

Re-Prioritize Backlog

Estimated Duration: 15 minutes

Success Criteria:

Dependencies are identified and documented.

#### Backlog Refinement – Review Refined Backlog

Description: The Product Owner and Development Team review the refined Product Backlog to ensure that it is up-to-date, well-organized, and ready for Sprint Planning. This is the final check before the next sprint planning meeting.

Responsible Parties: Product Owner

Inputs:

Documented Dependencies

Outputs:

Refined Product Backlog

Dependencies:

Identify Dependencies

Estimated Duration: 10 minutes

Success Criteria:

The product backlog is ready for sprint planning.

# 4.0 Supporting Systems and Tools

The following tools and platforms support this process:

| Category | Tools |
| --- | --- |
| Project Management Tool | Used for meticulously tracking user stories, tasks, and sprints, facilitating efficient workflow management (e.g., Jira, Asana). |
| Version Control System | Used for robustly managing source code, ensuring code integrity, and facilitating seamless collaboration (e.g., Git). |
| Ci/Cd Pipeline | Used for automating the build, rigorous testing, and seamless deployment processes, accelerating delivery cycles. |

# 5.0 Metrics and Key Performance Indicators (KPIs)

The following is a list of key metrics associated with this process. These metrics help monitor performance and ensure alignment with business objectives.

## Velocity

Accurately measures the amount of work completed per sprint, providing insights into team productivity and capacity.

## Customer Satisfaction

Quantified through surveys, direct feedback, and Net Promoter Score (NPS), reflecting the level of customer delight.

## Defect Rate

Tracks the number of defects discovered in production, highlighting areas for code quality improvement and process refinement.

## On-time Delivery

Measures the percentage of sprints completed precisely on schedule, indicating the team's ability to meet commitments.

# 6.0 Reporting and Analytics

The following are key reporting and analytics associated with this process.

| Metric / Key | Description / Value |
| --- | --- |
| Sprint Burndown Charts | Visually track progress during a sprint, providing a clear indication of remaining work and potential roadblocks. |
| Velocity Charts | Analyze the team's velocity over time, identifying trends, patterns, and opportunities for performance optimization. |
| Defect Reports | Monitor the number and severity of defects, enabling proactive identification of quality issues and targeted improvement efforts. |
| Customer Satisfaction Reports | Track customer satisfaction trends, providing valuable insights into product quality and user experience. |

# 7.0 System Requirements

The following system requirements are essential for the successful implementation of this process.

Project Management Tool (e.g., Jira, Asana): Essential for collaborative task management, sprint planning, and progress tracking.

Version Control System (e.g., Git): Crucial for secure source code management, version control, and collaborative development workflows.

Continuous Integration/Continuous Delivery (CI/CD) Pipeline: Vital for automating build processes, rigorous testing, and rapid deployment cycles.

# 8.0 Process Flow Diagram

The following diagram provides a high-level visualization of the process flow as defined in the normalized JSON source.

# 9.0 Process Performance Report

The following metrics are based on a Monte Carlo discrete-event simulation running 2,000 iterations. All time-based values are reported in hours.

| Operational Metric | Simulated Value |
| --- | --- |
| Average Cycle Time | 34.54 hours |
| Cycle Time Variance | 4.82 hours |
| Contention Risk Profile | Low |

## Identified Bottlenecks

Daily Scrum

Sprint Planning

Sprint Review

## Detailed Step Performance

| Process Step | Avg. Duration (hours) |
| --- | --- |
| Product Backlog Creation | 1.34 |
| Sprint Planning | 5.35 |
| Daily Scrum | 19.83 |
| Sprint Review | 2.68 |
| Sprint Retrospective | 2.67 |
| Backlog Refinement | 2.67 |

# Appendix B: Additional Source Data

This appendix contains additional structured data from the normalized source JSON that is not covered in the main sections.

Assumptions:

The team possesses a foundational understanding of Agile principles and Scrum practices, enabling effective collaboration and process adherence.

The Product Owner remains readily available to provide clear guidance, promptly address inquiries, and actively participate in feedback loops.

The team possesses the requisite skills, expertise, and experience to successfully develop and deliver the software according to specifications.

Constraints:

Small Team Size: Necessitates efficient communication channels, streamlined workflows, and a high degree of individual accountability.

Limited Resources: Requires meticulous prioritization, strategic allocation of resources, and a relentless focus on delivering maximum value.

Changing Requirements: Demands adaptability, flexibility, and a proactive approach to managing scope changes while minimizing disruption.

# Appendix C: Glossary

This glossary contains definitions of common terms used in the process documentation.

| Term | Definition |
| --- | --- |
| Business Process | A set of related activities or tasks performed to achieve a specific organizational goal. |
| KPI | Key Performance Indicator used to measure the success or health of a process. |
| Stakeholder | Any individual or group with an interest in the outcomes of the process. |
| Continuous Improvement | Ongoing effort to improve products, services or processes. |